Sprint 2 Review Report

Project: Music Course Platform 
Sprint: Sprint 2 (Week 3-4) 
Date:  February 8, 2026
Scrum Master: Luo Ying 
Team Members: Luo Ying, Lu Liu, Su Wai Phyoe, Yicheng Chen

Sprint Goal

Lay the foundation for the application by implementing the database infrastructure, initiating user interface development, and integrating essential development tools including unit testing, Maven dependencies, and code coverage reporting.

Key Objectives

- Implement complete database schema with MariaDB

- Develop initial user interface screens using JavaFX

- Integrate unit testing with JUnit

- Configure code coverage with JaCoCo

Completed Tasks

- Database Implementation  – Completed by Lu Liu & Chen Yicheng
Designed ER diagram, created schema with 4 tables, implemented CRUD operations, seeded test data.

- User Interface Development – Completed by Luo Ying & Su Wai Phyoe & Chen Yicheng
Designed login and signup screens, implemented navigation, created controllers.

- Unit Testing Integration – Completed by Lu Liu & Su Wai Phyoe
16 unit tests written for UserDAO, all passing.

- Code Coverage Configuration – Completed by Chen Yicheng & Lu Liu
Integrated JaCoCo, generated coverage report (85%+ coverage), published to server.

Total Points Completed: 10 / 10 points (100%)

Demo Summary

- Database – ER diagram with 4 tables, CRUD operations, sample data.

- UI – Login & signup screens with navigation and basic validation.

- Testing – All 16 unit tests passing.

- Coverage – 85%+ code coverage (exceeded 40% target).

- Architecture – Three-tier structure (Presentation, Business Logic, Data Access) established.

What Went Well

- Solid database foundation with proper schema and CRUD.

- Effective team collaboration and role distribution.

- Professional UI development with JavaFX.

What Could Be Improved

- Backend-UI integration only 60% complete (controllers not connected to service).

- UserService unit tests not yet written.

- Form validation currently limited to empty fields.

- Time management could be improved to avoid last-minute rushes.

Next Sprint Focus

- Complete backend-UI integration (high priority).

- Implement teacher and learner dashboards.

- Develop teacher profile management.

- Build time slot scheduling system.

Time Spent During Sprint 2

| Team Member | Hours Spent | Role | Main Activities |
| --- | --- | --- | --- |
| Luo Ying | 28 hours | Scrum Master, Frontend Developer, Documentation | Login UI, navigation, sprint coordination |
| Lu Liu | 32 hours | Backend Developer, Database Designer | Database design, UserDAO, unit tests |
| Su Wai Phyoe | 30 hours | Frontend Developer, Tester | Signup UI, validation, testing support |
| Yicheng Chen | 28 hours | Backend Developer, DevOps | Maven, JaCoCo, password hashing, UserService |

Conclusion

Sprint 2 successfully achieved its primary goals of establishing the application foundation. The database, user interface framework, unit testing, and development tools are all in place and working well. With lessons learned from Sprint 2, we are confident in our ability to deliver teacher profile management, dashboards, and time slot scheduling in Sprint 3.

Trello Board: https://trello.com/b/IMIZmc7K/sep1musiccourseplatform-sprint2
GitHub Repository: https://github.com/chenyicheng1998/MusicCoursePlatform